## Slide 1: Final Project Progress Report Team Spoopy
Jenna Turcotte, Manuela Panuccio, Jake Sinfield, Kaye Leigh Morin, Sierra Crowell

## Slide 2: Progress
Desktop mockups are completed for all pages
Mobile mockups are completed
Bootstrap has been started, and code is starting to be added
Currently only the homepage is being coded

## Slide 3: Mockups (Overview-Mobile)

## Slide 4: Mockups (Courses-Mobile)

## Slide 5: Mockups (Teachers-Mobile)

## Slide 6: Mockups (Home-Desktop)

## Slide 7: Mockups (Overview-Desktop)

## Slide 8: Mockups (Courses-Desktop)

## Slide 9: Mockups (Teachers-Desktop)

## Slide 10: To Be Completed
Assign a page of the website to each team member to start coding — to be completed by the end of class
Update GitHub issues — to be completed by the end of class
Familiarize the rest of my group with bootstrap for those who haven’t used it before — end of class/ by December 24th
Make minor adjustments to the homepage design as I currently have placeholder images on the mockups — by December 27th
Code the rest of the website (finish homepage, and rest of pages) — by January 5th
Upload website to GitHub repository — January 5th

## Slide 11: Problems & Solutions
Unsure of everyone’s technical ability to use Bootstrap, as I know at least a couple of them haven’t used it before
      Solution: Going over with each team member how to use Bootstrap
  Generally none of us are overly confident in the use of Sass
      Solution: Going over Sass and working on implementing it into our code